| Meeting Date: | 16 Feb 2021 |
| --- | --- |
| Present: | D Rankin, K Gould, W Lumley, L Carlson, H Adams |
| Next meeting: | 23FEB21, 9AM MST - ZOOM |

Standard Agenda – Ongoing Tasking Review

- Reviewed AGG weekly activity report & planning

  - Agreed report will be provided to participants each Friday via email

- New Peregrine Website

  - Initial Launch Completed

    - Reviewed new site & feedback

  - Outstanding Items WIP, Scope & Schedule/ ECDs

  - To Be Included in AGG Weekly Activity Rpt

- PR campaign

  - Available PR material has been or is being approved for release

    - GAC and Bombardier planned PRs are WIP status

      - PRs final drafts are complete

      - Kevin & Wes working on customer approvals

  - Overall PR planning needs review and refreshing

  - Refresh – Open items, below, from original PR plan

    - At least monthly email campaigns (Constant Contact & LinkedIn) per agreed schedule – LC updated 09 Dec

    - DRAFT plan review, suggested topics, targeted dates for release

      - Draft Plan – New ECD

      - EMB, ODA, ACA, FDM, G150 Htr, TCAS 7.1, flt dk updates …

        - All complete of awaiting customer approval for release

      - New ideas for items for email blasts & Peregrine www site

    - Up to ten Press Releases per agreed schedule and as frequently as bi-weekly – LC updated 31DEC20(?)

    - New Planning Schedule

    - Asked for any idea inputs ASAP (LC is collection POC)

        - Any updates??

    - To Be Included in AGG Weekly Activity Rpt

- Refresh – Open items, below, from original planning

  - New weekly Zoom to focus on Chase & Capture

  - AGG re-engage Chase & Capture Activity

  - Re-confirm/ scope, tasking - AGG role

  - Mktg Admin

    - Where appropriate, arrange Zoom meetings with significant sales prospects

    - As required (Actions? Still an objective?)

    - To Be Included in AGG Weekly Activity Rpt

Special Topics To Be Addressed

Needs refresh, detail discussion & agreed action items, responsible person ID’d

Items below were not addressed in 16 Feb 2021 Zoom call and not updated in these minutes, expect to address in weekly starting with Zoom of 23 Jan21.

- To Be Included in AGG Weekly Activity Rpt

Reason for the added topic(s) and any special info to share with group; new developments, etc.

- ODA WIP Update – DR Update

  - Review of Peregrine FAA responses planned for next week

  - TEXTRON

    - Strong interest indicated in Peregrine ODA assist

      - Jake Biggs/ Manager, Aftermarket

      - Provide updates to Biggs/ HA as needed

  - Other Targets? Action Needed

- ACA (Aviation Clean Air)

  - RTCA SC241/ EUROCAE WG-121 Update – HA

    - Guidance document released by RTCA/ EUROCAE on 24DEC20

    - Peregrine press release – WIP update LC

  - ACA Situation Update - WL

- Chase & Capture Update - Track events to ID targets/ Update

  - Peregrine activity update

  - AGG activity update

  - Chase & Capture Plan, Action

  - STC Status, Availability & Structure (Prime, sub, who controls?) - Update

  - Chase & Capture – Previous Activity … Chasing, Won, Closed, Actions??

  - Learjet med evac operation potential customer – WL update

    - Medevac use may provide “proof statement”/ support sales efforts

      - Operator is willing to provide aircraft, flight expenses(?) for testing ACA

        - ACA feedback re process & expense coverage WIP

          - Update 09 DEC Zoom/ Wes

    - Peregrine needs to provide aerosolized COVID-19 virus testing data

      - Contact ACA, secure feedback/ data

        - Completed/ Wes

        - Provide lab test data to medevac entity/ TBD?

        - Reference doc supplied for us in RTCA guidance efforts – HA update 09DECFoundation for white paper, possible Webinar(?)

  - TEXTRON – WL update

    - Telecon held 26 August/ Mike Gibbons/ Business Dvpt

      - Peregrine participants/ Wes, Kevin, Hal

      - Interest in most of product lines and XL (Jim Lee – beta fit), X, Sovereign seemed to be particular interest

      - Peregrine proposal requested/ due TBD/ Wes

        - Excluding the ACA device which TEXTRON procures direct from ACA

- TCAS 7.1 – Mexico – LC Updates?

  - 01 Jan 2022 Mandate Deadline

  - Contacts email blast to key aircraft type owner/ operators

    - Learjet, Hawker, Citation, EMB

    - Communicating with Ric Peri

      - Appears mandate is less urgent, delayed

        - Applies to Mex reg aircraft only

        - Will send 7.1 update emails reminders

        - Update 09SEP Zoom/ LC

    - LC lead/ using JetNet data base (JNDB)

      - Complete – DB use is WIP/ LC

      - Update 09SEP Zoom/ LC

- Other ????