| Meeting Date: | 23 Feb 2021 |
| --- | --- |
| Present: | K Gould, W Lumley, F Colliver, L Carlson, H Adams |
| Next meeting: | 02MAR21, 9AM MST - ZOOM |

----------------------------------------------------------------------------------------------

General Updates For 02MAR21 Zoom

- Weekly AGG Activity Report Review

- Chase & Capture

  - CDC 22 FEB Comments Submitted to RTCA re SC-241 22FEB – HA Update

  - FAT-B Situation Updates – DR, LC

    - Mark Snyder retirement, what next?

  - How AGG can help with Chase & Capture – general feedback, action plan

---------------------------------------------------------------------------------------------

Standard Agenda – Ongoing Tasking Review

- Reviewed AGG weekly activity report & planning

  - Agreed report will be provided to participants each Friday via email

- New Peregrine Website

  - Initial Launch Completed

    - Reviewed new site & feedback??

  - Outstanding Items WIP, Scope & Schedule/ ECDs

  - FC is traveling 02MAR and if available, will join & brief

  - To Be Included in AGG Weekly Activity Rpt

- PR campaign

  - Available PR material has been or is being approved for release

    - GAC and Bombardier planned PRs are WIP status

      - PRs final drafts are complete

      - Kevin & Wes working on customer approvals

  - Overall PR planning needs review and refreshing

    - Refresh – Open items, below, from original PR plan

      - DRAFT plan review, suggested topics, targeted dates for release

        - Draft Plan – New ECD

        - New ideas for items for email blasts & Peregrine www site

      - Up to ten Press Releases per agreed schedule and as frequently as bi-weekly

        - New Planning Schedule – STATUS?

        - Asked for any idea inputs ASAP (LC is collection POC)

        - Any updates??

- Refresh – Open items, below, from original planning – STATUS?

  - New weekly Zoom to focus on Chase & Capture

  - AGG re-engage Chase & Capture Activity

  - Re-confirm/ scope, tasking - AGG role

  - Mktg Admin

    - Where appropriate, arrange Zoom meetings with significant sales prospects

    - As required (Actions? Still an objective?)

    - To Be Included in AGG Weekly Activity Rpt

Special Topics

- To Be Included in AGG Weekly Activity Rpt

Reason for the added topic(s) and any special info to share with group; new developments, etc.

- ODA WIP Update – DR Update

  - Review of Peregrine FAA responses planned for next week

- ACA (Aviation Clean Air)

  - CDC Feedback - RTCA SC241/ EUROCAE WG-121 Update – HA

  - ACA Situation Update - WL

- Chase & Capture Update - Track events to ID targets/ Update – STATUS?

  - Peregrine activity update

  - AGG activity update

  - Chase & Capture Plan, Action

  - STC Status, Availability & Structure (Prime, sub, who controls?) - Update

  - Chase & Capture – Previous Activity … Chasing, Won, Closed, Actions??

  - Learjet med evac operation potential customer – WL update

    - Medevac use may provide “proof statement”/ support sales efforts

      - Operator is willing to provide aircraft, flight expenses(?) for testing ACA

        - ACA feedback re process & expense coverage WIP

          - Update 09 DEC Zoom/ Wes – STATUS?

  - TEXTRON – WL update

    - Telecon held 26 August/ Mike Gibbons/ Business Dvpt

      - Peregrine participants/ Wes, Kevin, Hal

      - Interest in most of product lines and XL (Jim Lee – beta fit), X, Sovereign seemed to be particular interest

- TCAS 7.1 – Mexico – LC Updates?

  - 01 Jan 2022 Mandate Deadline

  - Contacts email blast to key aircraft type owner/ operators

    - Learjet, Hawker, Citation, EMB

    - Communicating with Ric Peri – LC UPDATE

      - Appears mandate is less urgent, delayed

        - Applies to Mex reg aircraft only

        - Will send 7.1 update emails reminders

- Other ????