| Meeting Date: | 29 July 2020 |
| --- | --- |
| Present: | D Rankin, K Gould, W Lumley, F Colliver, L Carlson, H Adams |
| Next meeting: | Every Weds, 1000AM MS/DT, ZOOM |

Proposed Standard Agenda – Ongoing Tasking Review

- Website facelift by 8/15

  - AGG will continue work with current peregrine.aero website to ensure continuity and availability of information

    - WIP/ FC lead, update as needed

  - Update and maintain with current and evolving announcements

    - EMB-120 short video link fix WIP/ FC ECD 31 July

  - Post press releases and news information to the website

    - WIP/ EMB-120 PR/ LC draft to be sent 29 Jul for review

  - Incorporate Constant Contact “landing pages” to correlate the emailed message

    - WIP/ LC, FC WIP update/ 05 Aug zoom

  - Webinar announcements and webinar archive

    - TBD/ Webinar DRAFT Plan – ECD update/ 05 Aug zoom

  - While maintaining and improving the current website, the new website will be active by 10/10/20

    - Schedule & milestone review, facelift & new, as required

    - DRAFT Plan WIP – update/ 05 Aug zoom

- At least monthly email campaigns (Constant Contact & LinkedIn) per agreed schedule

  - DRAFT plan review, suggested topics, targeted dates for release

    - Draft plan WIP – update/ 05 Aug zoom

- Up to ten Press Releases per agreed schedule and as frequently as bi-weekly by 12/31/2020

  - AGG will draft press release information featuring Peregrine announcements for approval by Peregrine prior to filing

  - Peregrine will provide essential press contacts for AGG to include in press release distribution

    - Initial PR contact list/ LC to be sent by 31 Jul for review, inputs

  - DRAFT plan review, suggested topics, target dates for PRs

    - DRAFT Plan WIP/ LC lead – update/ 05 Aug zoom

- Transmit to Peregrine all sales inquiries and prospects

  - DRAFT Process, Timing

  - TBD – Update at 05 Aug zoom

- Where appropriate, arrange Zoom meetings with significant sales prospects

  - As required

Special Topics To Be Addressed

  - Peregrine www site renovation and rebuild

    - Requirements capture, expectations discussion

    - Review strawman schedule for facelift & new build

  - Reason for the added topic(s) and any special info to share with group; new developments, etc.

- Special Topics

  - TCAS 7.1 – Mexico

    - 01 Jan 2022 Mandate Deadline

    - Contacts email blast to key aircraft type owner/ operators

      - Learjet, Hawker, Citation, EMB

      - LC lead/ using JetNet data base (JNDB)

        - WL to provide LC access to JNDB – 29 July 20

        - LC process update – 05 Aug zoom

  - ACA

    - DRAFT Briefing Complete/ HA lead – inputs as needed

      - Aerosolized virus testing TBD/ WL - need feedback from ACA

    - Learjet med evac operation potential customer

      - Medevac use may provide “proof statement”/ support sales efforts

      - Peregrine needs to provide aerosolized COVID-19 virus testing data

      - Contact ACA, secure feedback/ data

        - WIP/ WL lead – update 05 Aug zoom

      - Secondary mkt research – ACA site, GPS site, scientific data

        - WIP/ HA lead – ECD 05 Aug zoom

        - Foundation for white paper, possible Webinar(?)