## Slide 1: Peregrine Website 2.0 Development Review
29 January 2021
Content Status
Next Steps

## Slide 2: Website Status (as of 29 Jan 2021)
Live as of 25 January with full content complement
  Marketing Collateral, STCs, Project Summary, Contact Forms, Breaking News Blog
Key Technical Features
  WordPress with Elementor Content Management System (CMS)
  Theme/Template: Fabricator
    Includes Cherry Plugin Pack (MailChimp + 11 site productivity improvements + blog functionality)
  Plugins Installed
    Loginizer Security: Brute Force Protection, 2FA (Two Factor Authentication), Security Enhancements
    Complianz Privacy Suite (GDPR/CCPA) Pro (compliant with US, UK, Canada, California & European laws)
    Really Simple SSL Pro (manages SSL certificate operations)
    Download Manager (allows user-specific upload/download capabilities based on login)
    Under Construction Page Pro (maintenance tool with human interface & messaging during downtime)
  All non-Peregrine sourced images licensed from Shutterstock

## Slide 3: Next Steps
Technical Aspects
  Complete implementation of File Manager
  Complete implementation of SEO management, Google Analytics & analytics user interface
  Tune presentation on tablets and smartphones
Content Aspects
  Enter “breaking news” blog posts for press releases & events to be highlighted on landing page
  Create ACA content, and load user file content as required
Monthly Activities
  Create/upload & blog-post breaking news items
  Freshen content (ODA Information, “Message from Dave”, STCs, Projects, White Papers…)
  Monitor security scans, perform regular site software updates & manage critical backups
  Monitor and dispatch contact form and MailChimp communications
  And of course, load new content as identified by Peregrine !

## Slide 4: Landing Page Screenshot

## Slide 5: Why Security Enhancements?